Implementation Plan

Foundry Project Structure, Test Plan, and Deployment Plan

# 1. Purpose

Before writing any implementation code, this document plans the full Foundry project skeleton: folder structure, contract dependency style, the test suite each contract needs, and the deployment sequence. Planning this up front avoids restructuring mid-implementation and gives a checklist to follow once coding begins.

# 2. Project Structure

credential-system/
├── src/
│   ├── interfaces/
│   │   └── IAccessControlRegistry.sol
│   ├── AccessControlRegistry.sol
│   └── CredentialRegistry.sol
├── test/
│   ├── AccessControlRegistry.t.sol
│   ├── CredentialRegistry.t.sol
│   ├── mocks/
│   │   └── MockAccessControlRegistry.sol
│   └── Integration.t.sol
├── script/
│   └── Deploy.s.sol
├── foundry.toml
└── .env  (gitignored)

## 2.1 Interface vs Concrete Dependency

CredentialRegistry depends on AccessControlRegistry for two permission checks: isApprovedIssuer(address) and isValidMajor(uint16). Two approaches were considered:

|  | Concrete import | Interface |
| --- | --- | --- |
| Simplicity | Slightly simpler, one less file | One small extra file |
| Testability | Harder to mock in isolated unit tests | Easy to swap in a mock for testing CredentialRegistry alone |
| Coupling | Tightly bound to the full implementation | Only depends on the two functions it actually calls |

Decision: an interface (IAccessControlRegistry) is used. It costs almost nothing — a roughly 10-line file — and means CredentialRegistry's unit tests do not require a fully working AccessControlRegistry deployed alongside them; a small mock returning fixed true/false values is enough.

## 2.2 Dependencies

No external libraries (e.g., OpenZeppelin) are required. Access control is simple enough to implement with a plain custom modifier (onlyAdmin) rather than importing Ownable or AccessControl. The only library in lib/ is forge-std, included by default with forge init, used for testing utilities such as vm.expectRevert, vm.prank, and vm.warp. Keeping external dependencies at zero reduces audit surface and keeps every line of logic in the project owned and understood.

# 3. Test Plan

## 3.1 AccessControlRegistry.t.sol

| Test | What it proves |
| --- | --- |
| test_admin_setAtDeployment | Admin address is correctly locked in at construction |
| test_approveInstitution_succeeds_whenCalledByAdmin | Happy path |
| test_approveInstitution_reverts_whenNotAdmin | Enforces onlyAdmin |
| test_approveInstitution_reverts_whenAlreadyApproved | No silent double-approval |
| test_revokeInstitution_succeeds / reverts_whenNotApproved | Revocation logic and its guard |
| test_addMajor_incrementsCount | Registry grows correctly, IDs never collide |
| test_addMajor_reverts_whenNotAdmin | Only Admin extends the major list |
| test_isApprovedIssuer_returnsFalse_forUnknownAddress | Default state is not approved, not an error |
| test_isValidMajor_returnsFalse_forOutOfRangeId | Boundary check on majorId |
| Event tests: InstitutionApproved, InstitutionRevoked, MajorAdded | Off-chain indexers receive what they need |

## 3.2 CredentialRegistry.t.sol (against MockAccessControlRegistry)

| Test | What it proves |
| --- | --- |
| test_issueCredential_succeeds_whenIssuerApproved | Happy path |
| test_issueCredential_reverts_whenIssuerNotApproved | The permission check actually blocks unapproved issuers |
| test_issueCredential_reverts_whenMajorInvalid | Same, for isValidMajor |
| test_issueCredential_generatesUniqueId | No ID collisions across many issuances |
| test_issueCredential_permanentCredential_hasZeroExpiry | isTimeLimited = false stores expiryDate = 0 |
| test_revokeCredential_succeeds_whenCalledByIssuer / reverts_whenNotIssuer | Only the issuing institution can revoke |
| test_revokeCredential_reverts_whenAlreadyRevoked | No double-revocation |
| test_grantAccess_succeeds_whenCalledByOwner / reverts_whenNotOwner | Matches FR-15 |
| test_revokeAccess_deletesEntry | getWrappedKey returns empty after revocation |
| test_getStatus_returnsActive_forFreshCredential | Default state |
| test_getStatus_returnsExpired_afterExpiryDate (vm.warp) | The automatic, non-stored expiry logic from the state machine |
| test_getStatus_returnsRevoked_regardlessOfExpiry | Confirms both Active and Expired can transition to Revoked |
| testFuzz_issueCredential_withRandomMajorAndDocType | Fuzzing catches edge cases across all enum values |

## 3.3 Integration.t.sol

test_fullLifecycle: approve institution, issue credential, confirm status is Active, grant access to a verifier, verifier reads the wrapped key, revoke, confirm status is Revoked. This test proves the sequence diagrams are correct, not just illustrative.

test_expiryFlow: issue a time-limited credential, use vm.warp to move past expiryDate, confirm status is Expired, confirm it remains revocable afterward.

# 4. Deployment Plan

## 4.1 Environment Variables (.env, gitignored)

PRIVATE_KEY=                     # deployer wallet, also becomes Admin
ARBITRUM_SEPOLIA_RPC_URL=
ARBISCAN_API_KEY=                # for contract verification

## 4.2 Deployment Sequence

Deployment order matters: CredentialRegistry's constructor takes the AccessControlRegistry address, so it can only be deployed after AccessControlRegistry exists.

- 1. Load PRIVATE_KEY from the environment

- 2. Start broadcast

- 3. Deploy AccessControlRegistry with the deployer address as admin

- 4. Deploy CredentialRegistry, passing the AccessControlRegistry address from step 3

- 5. Stop broadcast

- 6. Log both deployed addresses for later use in the frontend configuration

## 4.3 foundry.toml Additions

- An [rpc_endpoints] entry aliasing arbitrum_sepolia to the RPC URL

- An [etherscan] entry so --verify works against Arbiscan for Arbitrum Sepolia

## 4.4 Run Command

forge script script/Deploy.s.sol --rpc-url arbitrum_sepolia --broadcast --verify

## 4.5 Practical Note

The deployer wallet needs Arbitrum Sepolia testnet ETH before deployment will succeed. This must come from a testnet faucet, not real funds.

# 5. Status

This completes the pre-implementation planning phase: contract structure, dependency style, full test coverage plan, and deployment sequence are all defined. Implementation can begin from this checklist without further structural decisions needed along the way.